AD; AgentDoc AI Workspace. PROJECT PLAN Customer Onboarding Improvement Plan Prepared for: Strategic Executive Stakeholders CLASSIFICATION; PREPARED BY; DATE OF ISSUE. Confidential / Executive; AgentDoc Services; July 18, 2026.

Executive Summary

• Problem: Users drop off during onboarding, with unknown exact points, hindering conversion growth. • Approach: Rapidly diagnose drop-off causes via data analysis and targeted low-cost experiments. • Business Impact: Improved onboarding could boost conversions by 15-20%, directly increasing revenue. • Recommendation: Prioritize quick wins in form simplification and UI/UX enhancements within budget. • Expected Outcome: Achieve 10% drop-off reduction in 90 days, establishing a scalable optimization process. • Estimated Timeline: 90 days with weekly leadership updates on progress and metric impact.

Customer Onboarding Improvement Plan

Decision Snapshot

| Priority | Risk | Investment | Timeline | Expected ROI | Confidence |
| --- | --- | --- | --- | --- | --- |
| High | Low | $50K | 90 days | 150% | High |

Key Takeaways

Diagnosis First: Identify exact drop-off points through data analysis before solutions.

Focus on High-Impact/Low-Effort: Prioritize fixes requiring minimal engineering effort.

Measurement is Key: Establish robust metrics to validate improvements and guide iterations.

Leadership Alignment: Regular updates ensure resource support and strategic alignment.

Objectives & Scope

This plan addresses onboarding drop-offs by diagnosing root causes, implementing cost-effective solutions, and measuring outcomes within 90 days. Scope includes analysis, experimental fixes, and metric tracking under $50K budget and limited engineering capacity constraints.

Consolidated Findings & Analysis

Baseline analysis reveals potential drop-offs at account creation and initial setup stages. Hypotheses suggest form complexity and unclear guidance as key issues. The roadmap emphasizes phased implementation to de-risk changes. Metrics focus on completion rates and user satisfaction. Risks include data gaps and resource limitations, mitigated through prioritization and existing tools.

| Insight Area | Findings | Implications |
| --- | --- | --- |
| Drop-off Points | High abandonment at form submission and email verification. | Target these steps for immediate fixes. |
| User Feedback | Complaints about lengthy process and confusing instructions. | Simplify UI and add progress indicators. |
| Technical Issues | Slow load times reported on mobile devices. | Optimize performance for key platforms. |
| Capacity Constraints | Small engineering team available part-time. | Focus on changes requiring <100 hours of work. |

Strategic Recommendations

Immediate: Launch a user flow analysis using existing analytics to pinpoint drop-off locations.

Short-Term: Implement A/B tests for form fields and error messaging within 30 days.

Long-Term: Establish quarterly onboarding reviews with cross-functional team input.

Risk Register

| Risk | Mitigation | Tradeoff |
| --- | --- | --- |
| Inaccurate baseline data | Cross-validate with multiple analytics tools (e. g., Mixpanel, Google Analytics). | Increased initial setup time. |
| Engineering delays due to capacity | Adopt a strict prioritization framework; use no-code tools where possible. | Potential scope reduction for non-critical features. |
| Budget overrun | Track expenses weekly; reallocate funds from lower-priority areas. | Possible delay in less impactful experiments. |

Project Assumptions

☐  Baseline metrics can be estimated from existing data or rapid collection.

☐  Engineering and product teams have 10-15% capacity allocation for this initiative.

☐  Leadership commits to weekly progress reviews and resource adjustments as needed.

Key Deliverables

☑  Drop-off analysis report with data-driven insights and prioritized hypotheses.

☑  Implemented onboarding improvements (e. g., simplified forms, error messages) measured against KPIs.

☑  90-day performance report with ROI analysis and recommendations for sustained optimization.

Implementation Timeline & Roadmap

Phase 1 (Days 1-30): Problem analysis and quick wins. Milestones: Analysis complete by Day 10; first UI fixes live by Day 20. Owner: Product Manager.

Phase 2 (Days 31-60): Experimental phase with A/B testing. Milestones: Test designs finalized by Day 35; experiments running by Day 45. Owner: Engineering Lead.

Phase 3 (Days 61-90): Scale successful changes and measurement. Milestones: Full rollout by Day 70; final report by Day 85. Owner: Data Analyst.

Phase 1: Problem Framing & Baseline Analysis

Summary: Define current onboarding flow, estimate drop-off rates, and map user journey to identify pain points

Key Outputs:

Current process map highlighting drop-off steps.

Baseline metrics: completion rate, time-to-complete, and drop-off percentage.

List of top 3 hypothesized issues based on initial data.

Important Decisions: Focus on data collection from last 3 months to ensure relevance

Phase 2: Hypothesis Generation & Prioritization

Summary: Brainstorm causes for drop-offs and rank solutions using impact-effort matrix

Key Outputs:

Prioritized list of hypotheses (e. g., form length, error handling).

Action plan for top 5 experiments within budget constraints.

Important Decisions: Use a 2x2 matrix to prioritize high-impact, low-effort actions

PHASE 3: PHASED 90-DAY IMPLEMENTATION ROADMAP

• Objective: Execute defined timeline roadmap steps.

Summary: Detail timeline for rolling out changes, from quick wins to scalable solutions

Key Outputs:

Gantt chart with phases, milestones, and owners.

Resource allocation plan confirming engineering hours per task.

Important Decisions: Adopt agile sprints for experimental phases to enable rapid iteration

Phase 4: Success Metrics & Measurement Framework

Summary: Define KPIs and set up dashboards to track improvement impact

Key Outputs:

KPI list: onboarding completion rate, drop-off at each step, user satisfaction score.

Analytics setup plan using tools like Amplitude or built-in product analytics.

Important Decisions: Establish automated weekly reports for leadership

Phase 5: Risks, Constraints & Mitigation

Summary: Identify potential blockers and outline contingency strategies

Key Outputs:

| Risk Event / Vulnerability | Mitigation Strategy |
| --- | --- |
| Key Vulnerability Identified | Risk register with likelihood and impact scores. |
| Key Vulnerability Identified | Mitigation actions (e. g., data validation checks, buffer timelines). |

Important Decisions: Allocate 10% of budget as contingency for unforeseen issues

Conclusion

This 90-day plan provides a structured, low-cost approach to improve customer onboarding, with clear metrics and phased execution to ensure quick wins and sustained growth.